Capstone Project

|Remya Pillai |

Course: Cal Tech Post Graduate Program in Full Stack Web Development

Github Link: Backend | https://github.com/RemyaPillai99/FoodBox-BackEnd.git

Github Link: Frontend | https://github.com/RemyaPillai99/FoodBox-FrontEnd.git

# Project Details

FoodBox is a dynamic and responsive online food delivery web application for ordering food items. FoodBox is a restaurant chain that delivers food items of different cuisines at affordable prices.

It was developed using Angular and Spring boot It was created as the Capstone Project for Post Graduate Program in Full Stack Web Development

## Modules in Project

- Registration Page.

- Login Page.

  - User Login.

  - Admin Login.

- Admin Dashboard

  - CRUD operations Category

  - CRUD operations Food Item.

  - Order Report

- Main Menu

  - List of Food items by category

  - Most popular food items

- Search Food Items.

- View Food Item Details

- Add to Cart/View Cart.

- Payment Gateway Page.

- Order Summary Confirmation Page.

## Sprint Planning

Legend

- 1 Sprint =  1 Week.

- 2 points =  1 Day

| Sprint # | Task | Sub-Tasks | Estimate (Points) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Ramp up | Review Requirements | 2 |  |
| 1 | Project Set up | Setup | 1 | Set up Github and workspace with valid jars and plugins |
| 2 |  | Backend | 5 | - Initialize a Spring Boot project for the Back-End side. - Create database and tables. - Add some rows and dummy data to the tables - Create REST APIs with spring Data JPA Repositories. - Create desired DAO methods for the Back-End side |
| 3 |  | List Food Menu Page | 2 | - Show all food items to the home page. - Show all Food items as cards. - Create a product details component. - Search a product by a category. - Search a product by a keyword. - Create Food service |
| 3 |  | Food Details Page | 2 | - Food Page Component |
| 3 |  | Cart Page | 1 | - Cart Model - Cart Service - Store value as BehaviorSubject set to localStorage - Not Found Page |
| 3 |  | Login Page | 1 | - Create login and register pages and components. - Add cache to the login user - Logout user and remove cache - Input Validation - Customer Service |
| 3 |  | Checkout Page Payment Gateway | 1 | - Billing information details - Payment details - Add AuthGuard - Order model - OrderItems List - Order Service - Order Summary Page |
| 3 |  | Admin View | 2 | - Create Dashboard component - Category management - Registered User List |
| 3 |  | Admin View | 1 | - Food item Management component - Order Report |
| 4 | Testing & Deployment | Bug fixes | 2 | - Update the CSS design - Debug and test the project. |
|  |  | Deployment | 2 | - Upload final commit to github - Create EC2 instance - Start Docker - Create Jenkins pipeline job for backend , front end and Mysql. - Build the pipeline and check and launch the application |
| 2 | Documentation | Documentation/release | 1 |  |

## TechnoGies and tools used

- Angular: used in the front-end side to build modern single-page applications

- Spring Boot: used in the back-end side to create the REST API and retrieve data from a database.

- Spring Data JPA

- AWS EC2 instance: to use the instances as a VM and deploy the application

- Jenkins: to build the project from GitHub.

- Docker

- Maven

- Lombok

- Git and GitHub: to upload the source code of the project.

- Apache: to use it as web server

- HTML/CSS: to create and format the content of the pages.

- Bootstrap: to use some CSS and JavaScript designs.

- Maven: to manage the project.

- Visual Studio Code: to write and run the Angular code.

- IntelliJ: to write and run the Spring Boot code.

- MySQL: to use it as database management system.

## Core technoly and concepts used in Project

- Object-Oriented: used to create and model objects for users and their credentials.

- REST API: used to communicate between the back-end and the front-end sides.

- Data Access Object: to abstract and encapsulate all access to the data source.

- Object–Relational Mapping: to map the objects to the database.

- Databases: used to store and retrieve data.

- Data Sources: used to define a set of properties required to identify and access the database.

- Collections: used some collections such Arraylist to store collection of data.

- Deployment: to deploy the local project to the end-users.

- Virtual Machine: use virtual instances to help to build, deploy and manage websites.

- Exception Handling: used to catch problems that arises in the code especially in I/O blocks.

- Single Web Page: apply the concept of a website that only contains one HTML page.

# How to run the program locally

- clone project

  - clone git : git clone https://github.com/RemyaPillai99/FoodBox-BackEnd.git

  - Go to “\FoodBoxBackEnd\src\main\resources\application.properties” file, open it.

- Edit  values of the database’ properties to be suit to your database administration tool.

- Run the back-end project as a maven project:

  - cd to your project “FoodBoxBackEnd ”

  - mvn compile

  - mvn exec:java -Dexec.mainClass=com.store.foodJets

- Open another command line for the front-end part.

  - For front end : clone git : git clone https://github.com/RemyaPillai99/FoodBox-FrontEnd.git

- cd to your project “FoodBox-FrontEnd”

- install the following:

  - npm install --save-dev

  - npm install @angular/localize --save

  - npm install bootstrap --save

  - npm install font-awesome –save

- Run using ng serve –open

- It would be displayed in http://localhost:4200/

# How to set up for Deployment

- Create New Instance

Create t2.micro instance type

Create key Pair and download it

Create a security group instance

Launch the instance

Connect to instance:

Connect to instance through cmd prompt :

- Install java 11

- Install git : sudo yum install git -y

- Install docker : sudo yum install docker -y

- Install maven : sudo yum install maven

- Install Jenkins

- Start Jenkins : sudo systemctl start Jenkins

- sudo cat /var/lib/jenkins/secrets/initialAdminPassword

- Sign in using  http://52.87.190.78:8080/login?from=%2F

- sudo cat /var/lib/jenkins/secrets/initialAdminPassword

- Sign in using http://52.87.190.78:8080/login?from=%2F

- sudo yum install docker

- sudo systemctl start docker

- sudo systemctl start jenkins

- create Jenkins pipeline job for MySql

pipeline {

agent any

stages {

stage('docker run MySQL image') {

steps {

sh "docker run --name mysql-FoodJets -e MYSQL_ROOT_PASSWORD=admin@root -e MYSQL_DATABASE=FoodJets -e MYSQL_USER=root -e MYSQL_PASSWORD=password -d mysql:latest"

}

}    stage('docker images') {

steps {

sh "docker images"

}

}

}

- Create Jenkins pipeline for backend

- Create Jenkins pipeline for frontend

- Connect all the three job and build them

- Launch application : http://52.87.190.78:/4040